# Performance Testing

| Date | 19 July 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | BookStore - Full-Stack E-Commerce Application (MERN Stack) |
| Maximum Marks | 5 Marks |

Performance Testing

Performance testing evaluates how the BookStore system behaves under expected and peak load conditions. As of this report, the application has not yet been deployed end-to-end (the React frontend is still being built and no live database/server instance is available in this environment), so this document records the planned testing approach and anticipated risk areas rather than fabricated results. It will be updated with real figures once a load test is run against a deployed build.

Step 1: Testing Overview

| Field | Details |
| --- | --- |
| Testing Tool Used (Planned) | Apache JMeter (or Autocannon for quick Node-based load checks) |
| Type of Testing | Load Testing (steady expected traffic) and Stress Testing (identify breaking point) |
| Target Module / API | GET /api/books (catalog listing with search/filter/sort/pagination) - the highest-traffic, most query-heavy endpoint |
| Test Environment | Local (Node.js/Express server + local MongoDB instance) |
| Test Date | Not yet executed. Performance testing is pending a full deployment - the React frontend is not yet built out and the backend has not been run against a live MongoDB instance in this environment, so no load test has been performed yet. |

Step 2: Test Scenarios

| S.No | Test Scenario / Description | No. of Virtual Users | Duration (sec) | Expected Outcome |
| --- | --- | --- | --- | --- |
| 1 | Browse book catalog: GET /api/books with pagination (no filters) | 50 | 60 | All requests return 200 with correct page/limit; response time stays within target under normal load |
| 2 | Search & filter: GET /api/books?search=&genre=&minPrice=&maxPrice= | 50 | 60 | Search/filter queries complete within target response time despite regex/range conditions |
| 3 | Login burst: POST /api/auth/login | 100 | 30 | bcrypt comparison and JWT issuance hold up under a login spike without errors |
| 4 | Checkout flow: POST /api/orders with concurrent stock updates | 30 | 60 | Stock decrements remain accurate with no overselling under concurrent checkouts |

Step 3: Performance Test Results

| S.No | Metric | Target Value | Actual Value | Status (Pass / Fail) | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Response Time (Avg) | < 2 seconds | Not yet measured | Pending | Requires a live deployment with real data volume to measure |
| 2 | Response Time (Max) | < 5 seconds | Not yet measured | Pending | Same as above |
| 3 | Throughput (Req/sec) | TBD | Not yet measured | Pending | To be set once a baseline run establishes normal capacity |
| 4 | Error Rate | < 1% | Not yet measured | Pending | To be measured during the load test run |
| 5 | CPU Utilization | < 80% | Not yet measured | Pending | To be measured on the host running the Node.js process |
| 6 | Memory Utilization | < 80% | Not yet measured | Pending | To be measured on the host; Mongoose connection pooling should be tuned if this trends high |

Step 4: Observations & Analysis

Key Findings: No load test has been executed yet, so no measured findings are available. This section will be completed once the app is deployed and JMeter/Autocannon results are collected. Bottlenecks Identified (anticipated, from code review): - GET /api/books applies a regex-based $or search across title/author/genre, which will not use the text index efficiently at scale - the existing text index on the Book model should be used via $text instead of $regex for large catalogs - Review rating recalculation runs a full aggregation on every add/update/delete of a review, which could become a hotspot on very popular books - No caching layer (e.g. Redis) in front of frequently read, rarely changed data such as genre lists - Book cover images are served directly from the Express /uploads static route rather than a CDN, which could bottleneck under high concurrent image load Optimization Steps Already Taken: - A compound text index (title, author, genre) is defined on the Book schema to speed up search - All list endpoints (books, orders) use skip/limit pagination instead of returning full collections - Order line items are snapshotted at checkout time, avoiding repeated joins back to the Book collection when viewing order history - A single shared Mongoose connection is reused across requests rather than reconnecting per request

Step 5: Screenshots / Evidence

Attach screenshots of your performance testing tool results below (e.g., JMeter report, Locust graphs, k6 output):

[No screenshots yet - to be attached after running JMeter/Autocannon against a deployed instance]