Communication

| Date | 15 March 2026 |
| --- | --- |
| Team ID | [Your Team ID] |
| Project Name | BookNest - Online Bookstore (MERN Stack) |
| Maximum Marks | 1 Mark |

## Communication Plan:

Effective communication is essential for a successful project demonstration. This document outlines the communication strategy used within the team and with stakeholders throughout the project lifecycle, including how updates, issues, and feedback were managed.

| S.No | Communication Type | Frequency | Channel / Tool | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| 1 | Team Standup | Daily | WhatsApp Group Call | All team members | Quick sync on tasks completed, tasks planned for the day, and any blockers |
| 2 | Progress Update | Weekly | Google Meet | All team members + mentor | Review sprint progress against milestones (backend, frontend, deployment) and re-prioritize the backlog |
| 3 | Issue / Bug Discussion | As Needed | WhatsApp / GitHub Issues | Members involved with the affected module | Report and triage bugs (e.g., cart total mismatch, auth token expiry) and assign a fix owner |
| 4 | Stakeholder Review | Bi-Weekly | Google Meet | Team + SmartBridge mentor/evaluator | Demo completed features (catalog, cart, checkout, admin dashboard) and gather feedback |
| 5 | Final Demo Rehearsal | Once | Google Meet / In-person | All team members | Walk through the full demo flow end-to-end, time each section, and fix last-minute issues |
| 6 | Code Review | Before each merge | GitHub Pull Requests | Developer + one reviewer | Review code changes for quality and consistency before merging to the main branch |

## Communication Challenges & Resolutions:

| S.No | Challenge Faced | Resolution / Action Taken |
| --- | --- | --- |
| 1 | Merge conflicts when multiple members edited the same backend route files simultaneously | Adopted feature-branch workflow with smaller, more frequent pull requests and a mandatory code review before merging |
| 2 | Frontend and backend teams were sometimes blocked waiting on each other (e.g., UI built before an API endpoint was ready) | Agreed on API contracts (request/response shapes) upfront during planning, and used mock JSON data on the frontend until the real endpoint was live |
| 3 | Miscommunication on task ownership led to some duplicate work on the cart feature | Started tracking tasks on a shared Kanban board (Trello/GitHub Projects) with clear assignees and due dates |